## Slide 1
NES Emulator
Project owner:
Sebestyén Bence
Project owner:
Sebestyén Bence
Project owner:
Sebestyén Bence
Project owner:
Sebestyén Bence
Project owner:
Sebestyén Bence
Project supervisor:
Robert Atkey
Second marker:
Yashar Moshfeghi

## Slide 2
Overall aim of the project
Main Goal:
  Run at least one NES game
Additional Goals:
  Pixelperfect emulation
  Implementing multiple mappers for multiple games
  Different platform support (android? Actual tv as a console?)

## Slide 3
Overall project plan
Implement the main core components
  RAM
  ROM
  CPU
  PPU
Plan → Implement → test → document cycle
Additional features: (Depends on time)
  Multiplayer, Android support, etc..

## Slide 4
Current project state
Chart: 1 = RAM 2 = ROM 3 = CPU 4 = PPU
| Progress
Plan | 3
Implement | 1
Test | 1
Document | 0

## Slide 5
Current project state
Done:
  RAM Planning, impl
  CPU Planning,
On-going:
  RAM Testing
  PPU research
  UI lib research (SDL)

## Slide 6
Upcoming tasks(in order)
RAM Documentation && PPU Research
CPU impl, Test Document && PPU / UI Research
PPU impl, test, document
UI / IO impl
Additional Features